## Slide 1
InfoGenie
AI Autonomous Marketing Platform
PRODUCT DEVELOPMENT ROADMAP
From Idea to $100M+ SaaS — Stage-by-Stage Build Plan
Phase 1
Validate
Phase 2
MVP
Phase 3
Automate
Phase 4
Scale
Phase 5
Dominate
2025 — CONFIDENTIAL
infogenie.ai

## Slide 2
ROADMAP OVERVIEW — 5 PHASES TO MARKET LEADERSHIP
01
Validate
Months 1–2
Prototype & prove people will pay. First 50 paying users.
Validate
02
Build MVP
Months 3–4
Launch core product: competitor analysis + AI campaign generator.
Build MVP
03
Automate
Months 5–6
Add ad platform APIs. AI launches & A/B tests campaigns.
Automate
04
Scale Intel
Months 7–10
Data moat. Autonomous optimization. 1,000+ customers.
Scale Intel
05
Dominate
Months 11–12+
Full-funnel platform. Expand verticals. Path to $10M ARR.
Dominate
REVENUE MILESTONES
Phase 1
$10K MRR
50 users
Phase 2
$30K MRR
100 users
Phase 3
$100K MRR
400 users
Phase 4
$200K MRR
1,000 users
Phase 5
$830K MRR
$10M ARR

## Slide 3
PHASE 01
VALIDATE THE MARKET
Months 1–2 · Budget: $5,000–$10,000 · Goal: 50 Paying Users
WHAT TO BUILD
Simple web dashboard (Next.js)
Competitor URL input form
Basic web scraper (BeautifulSoup)
AI ad improvement via OpenAI API
Manual campaign recommendations
Basic keyword analysis output
TARGET CUSTOMERS
Forex & fintech marketers
Performance marketing agencies
Affiliate marketers
E-commerce growth teams
SaaS startup founders
Direct LinkedIn outreach
SUCCESS CRITERIA
50 paying users validated
$299/month starter pricing tested
Product feedback collected
3 core pain points confirmed
Willingness to pay proven
First $10K MRR achieved
💡 KEY INSIGHT: Do NOT build everything at once. The goal of Phase 1 is to prove demand — one killer feature beats ten half-built ones.

## Slide 4
PHASE 02
BUILD THE MVP
Months 3–4 · Budget: $15,000–$25,000 · Goal: First Sellable Product
1
Competitor Analysis Engine
Crawl competitor websites with Scrapy & Playwright. Extract headlines, offers, CTAs, pricing, funnels, and landing page structures. Store in PostgreSQL.
2
Keyword Intelligence
Integrate Semrush API & SimilarWeb API. Extract ranking keywords, search volume, estimated traffic, and PPC data for all competitor domains.
3
AI Campaign Generator
User inputs competitors + country + budget. OpenAI LLM outputs campaign strategy, ad copy, target audiences, and landing page recommendations.
4
Ad Creative Analyzer
Scrape Meta Ads Library, Google Ads Transparency & TikTok Creative Center. Detect active ads, messaging patterns, and creative formats.
5
Campaign Dashboard
React/Next.js dashboard showing competitor insights, keyword rankings, AI recommendations, and campaign blueprints.
TECH STACK: Python + FastAPI · PostgreSQL · React / Next.js · OpenAI API · Semrush API · SimilarWeb API · AWS / Vercel

## Slide 5
PHASE 03
ADD CAMPAIGN AUTOMATION
Months 5–6 · Budget: $10,000–$15,000 · Goal: AI Launches & Optimizes Campaigns Autonomously
Competitor
Analysis
AI Campaign
Generator
Creative
Generation
Campaign
Deployment
Real-time
Optimization
API INTEGRATIONS TO BUILD IN PHASE 3
Google Ads API
Campaign creation, keyword bids, conversion tracking, budget management
Meta Ads API
Facebook & Instagram ads, audience targeting, creative A/B testing
TikTok Ads API
Campaign automation, creative testing, audience segments
A/B Testing Engine
Automatic creative variant generation, statistical significance detection
Performance Monitor
Real-time CTR, CPA, ROAS tracking with threshold-based alerts
RL Optimizer (v1)
Basic reinforcement model to pause bad ads and scale winners

## Slide 6
PHASE 04
SCALE INTELLIGENCE & BUILD THE DATA MOAT
Months 7–10 · Budget: $10,000–$15,000 · Goal: 1,000 Customers / $200K MRR
WHAT TO BUILD
Competitor Ad Tracking
Monitor all ad libraries continuously. Detect new ads within hours.
Landing Page Monitor
Track competitor site changes — pricing, offers, CTAs — and alert users.
Keyword Trend Detection
Daily ranking tracking. Surface rising keywords before competitors.
Creative Trend Analysis
AI detects visual/messaging patterns across thousands of ads.
Autonomous Optimizer v2
RL model adjusts bids, audiences & creatives without human input.
THE DATA MOAT STRATEGY
01
Build Campaign Automation
Users run campaigns through InfoGenie's platform directly.
02
Collect Performance Data
Every campaign yields: CTR, CPA, ROAS, creative performance data.
03
Train Proprietary Models
AI learns industry patterns no competitor can replicate without the same data.
04
Publish Industry Benchmarks
Become THE intelligence authority in fintech marketing.
Network Effect: More Users → More Data → Better AI → More Users
TARGET: 1,000 customers · $200K MRR · Valuation: $20M–$30M

## Slide 7
PHASE 05
DOMINATE & EXPAND
Months 11–12+ · Goal: $10M ARR · Valuation: $80M–$150M
Full Funnel Control
CRM integration, email automation, WhatsApp/Telegram bots, lead qualification AI, demo booking.
Multi-Vertical AI
Industry-specific intelligence models for crypto, e-commerce, SaaS, online education, and iGaming.
Agency White-Label
Agencies rebrand InfoGenie for clients. Each agency brings 10–50 accounts instantly.
Enterprise API
Large brands access raw intelligence data and autonomous campaign management via API.
AI Marketing Agent
A fully autonomous AI that manages the entire marketing operation — strategy to execution to optimization.
Global Ad Database
100M+ ads indexed. The world's most comprehensive competitive marketing intelligence library.
END GOAL: The AI Autonomous Growth Platform — Input competitors + budget → Output full campaigns, launched & optimized automatically.

## Slide 8
TECHNICAL ARCHITECTURE — THE FULL STACK
DATA INGESTION
Web Crawlers (Scrapy, Playwright) · SEO APIs (Semrush, SimilarWeb) · Ad Libraries (Meta, Google, TikTok)
DATA PROCESSING
Cleaning & Deduplication · Feature Extraction · Campaign Tag Detection · Keyword Parsing
DATA STORAGE
PostgreSQL (structured) · Redis (real-time cache) · Pinecone / Weaviate (vector embeddings)
AI INTELLIGENCE
Competitor Analysis Model · Creative Generator · Campaign Strategy Model · RL Optimizer
CAMPAIGN AUTOMATION
Google Ads API · Meta Ads API · TikTok Ads API · CRM / Email / WhatsApp Integrations
USER INTERFACE
React / Next.js Dashboard · Competitor Intelligence · Campaign Builder · AI Marketing Chatbot
Each layer is built incrementally across the 5 phases — not all at once.

## Slide 9
PRICING MODEL & REVENUE PATH
How InfoGenie scales from first dollar to $10M ARR
Starter
$99
/month · Solo Marketers
✓ Competitor insights
✓ Basic AI campaigns
✓ 5 competitor URLs
MOST POPULAR
Pro
$399
/month · Growth Teams
✓ Full intel + builder
✓ Campaign automation
✓ Unlimited URLs
Agency
$999
/month · Marketing Agencies
✓ Multi-client accounts
✓ White-label option
✓ Priority support
PROJECTED REVENUE GROWTH
$10K/mo
Phase 1
$30K/mo
Phase 2
$100K/mo
Phase 3
$200K/mo
Phase 4
$830K/mo
Phase 5
AT $10M ARR
$80M–
$150M
Valuation

## Slide 10
START HERE.
Your next 60 days — in order.
Week 1–2
Set up tech stack: Next.js frontend, FastAPI backend, PostgreSQL database, OpenAI API key
Week 3–4
Build competitor URL crawler — extract headlines, offers, CTAs from 3 target competitor sites
Week 5–6
Connect OpenAI API — generate AI-improved ad copy from competitor data
Week 7–8
Build dashboard — show competitor insights + AI campaign recommendations side by side
Week 9–10
Outreach to 50 forex/fintech marketers on LinkedIn — offer free competitor report, convert to paid
Week 11–12
Integrate Semrush API + launch Phase 2 with full keyword intelligence and campaign generator
The opportunity is real. The market is ready. The gap exists. Build InfoGenie.